DRAFT Budgetary Offer

AI/ML based Demand Forecasting Tool for PTCUL SLDC

Power Transmission Corporation of Uttarakhand Limited (PTCUL)

08-May-2026

Table of Contents

Covering Letter	3

1.	Engagement Letter	4

Acceptance	8

General Terms & Conditions	9

Covering Letter

Gurugram, 08-May-2026

To,

CE SLDC

Power Transmission Corporation of Uttarakhand Limited (PTCUL)

Dear Sir,

Sub: BUDGETARY OFFER – AI/ML based Demand Forecasting Tool for PTCUL SLDC

We are pleased to submit herewith a formal Engagement Letter for undertaking activities services for your organization, as set out under the scope covered this document.

We would be happy to clarify on any aspect in the letter. You may please get in touch with me for any clarifications you may need.

Please note that this engagement letter is subject to receiving successful clearance from our risk team.

Yours sincerely,

Anish Mandal, Partner

Deloitte Touche Tohmatsu India Limited Liability Partnership (DTTILLP)

7th Floor, Building 10, Tower B,

DLF Cyber city Phase-II, Gurgaon – 122002, Haryana

Email: anmandal@deloitte.com

Phone: +91-9999353975

- Engagement Letter

Date: 08-May-2026

CONFIDENTIAL

CE SLDC

PTCUL

Sub: BUDGETARY OFFER – AI/ML based Demand Forecasting Tool for PTCUL SLDC

Dear Sir,

We are pleased to set out for your approval the arrangements under which Deloitte Touche Tohmatsu India LLP (‘DTTILLP’ or ‘We’) propose to assist Power Transmission Corporation of Uttarakhand Limited (the “Client” or “You” or “UPCL”) by providing consulting Services (as defined below) in connection with the Client’s Project (as defined below). These arrangements are set out below in this letter (“Engagement Letter” or “EL”) together with our General Terms and Conditions (“GTC”). If not defined in this letter, the terms or expressions which are capitalized have the meaning set out in the enclosed GTC. For purposes of this EL, the term “Parties” means Client and DTTILLP.

Please note that this engagement letter is subject to receiving successful clearance from our risk team.

- Background and Brief Description of the Client’s Project

We understand that you wish to engage Deloitte Touche Tohmatsu India LLP (“Deloitte”) for development of AL/ML based Load Forecasting Tool (the “Project”).

The objectives above have been taken into account by the parties and as such are reflected in the tasks and deliverables in this EL. Within the scope specified in this EL, DTTILLP will assist Client in pursuing these objectives as set forth below.

We have been asked to provide the Services set out in Section II below and to prepare the Deliverables described in Section III.

- Description of Engagement, Scope and Responsibilities

- Scope of our services (“Services”)

To develop a robust, granular, and scientific electricity demand forecast (Short, Medium Term i.e. up to One Year) for Uttarakhand to facilitate optimal power procurement, infrastructure planning, and regulatory compliance with the Central Electricity Regulatory Commission (CERC) and Uttarakhand Electricity Regulatory Commission (UERC).

### Work Package 1: Gap Assessment and Cloud Infrastructure Sizing for Demand Forecasting System

In this work package, contractor shall review the existing demand forecasting system deployed at PTCUL SLDC. Based on the review, contractor is required to evaluate the challenges associated with current demand forecasting system in terms of IT-OT maturity, accuracy of system data and current forecasting method etc. This work package comprises of below-mentioned tasks: -

Task 1: Reviewing the existing Demand Forecasting System and perform gap analysis

In this task, following activities are envisaged by contractor, but are not limited to:

- To review existing demand forecasting system deployed at PTCUL SLDC – overall system architecture, IT-OT data flow, current demand forecasting practice and algorithm/methodology adopted etc.

- Preparation of data requirement matrix and collection with support of PTCUL SLDC – for e.g., demand, consumer mix, weather, calendar, special events etc.

- To review data availability, granularity (15-minute level), and quality of demand data across substations, including identification of gaps, inconsistencies, and data readiness for substation-level forecasting

- Identifying gaps in the system to have an accurate forecast at the substation levels.

Task 2: Finalization of KPI of the project

Under this task, contractor is responsible for outlining the KPI of the forecasting modelling exercise (for e.g., desired accuracy level, key parameters evaluation calculations) as per PTCUL SLDC requirements.

Task 3: Cloud infrastructure sizing estimation

- Estimation of the cloud infrastructure requirements, including compute, storage, and data management needs, along with recommendations for scalable and secure deployment architecture

- Preparation of action plan for the implementation of the project

Work Package 2: Implementation of the AI/ML based Demand Forecasting Tool

Based on the analysis performed under Work Package 1, contractor is responsible for providing a suitable load forecasting application. Under this work package, contractor is required to perform following tasks during development and deployment of application:

Task 1: Data Collection & Baselining:

- Gather at least 10 years of historical data of the time-block wise Demand.

- Incorporate state-specific drivers such as GDP growth, population trends, and urbanization rates.

- Analyze distributed weather parameters (temperature, rainfall) which significantly impact demand in hilly and plains regions.

- Pipeline various data from multiple sources (such as SCADA, multiple node ABT meters, WSPs, or any other data required as per contractor) and to reflect in their application. Preparation of a master repository (preferably on a cloud DB), to perform data cleaning exercise based on identified issues found in data quality for e.g., handling missing values, outliers, duplicates etc.

Task 2. Modelling & Methodology

In this task, the contractor is tasked with creating AI forecasting model, followed by a rigorous testing phase. After identifying the best-performing model, it should be refined, benchmarked against standards, and deployed for practical use by the contractor. Contractor is required to consider the following points, but are not limited to:

- Testing, refining, benchmarking, and deployment of the best fit model

- Continuous result monitoring and model retraining

- Develop state-level and granular forecasts at the Zonal, Circle, and Sub-station levels.

- Utilize advanced techniques like Econometric Modelling, Partial Adjustment Models (PAM), or Artificial Intelligence/Machine Learning for improved accuracy.

- Perform Scenario Analysis for at least three cases: Optimistic, Business As Usual (BAU), and Pessimistic for the year-ahead demand forecasts

Task 3: Specialized Analysis for Uttarakhand:

The consultant should be responsible to provide actionable data for real-time grid stability.

Here are the specific deliverables required for the System Operation purpose:

1. Operational Forecasting Models

- Day-Ahead, Week-Ahead, Month-Ahead and Year-Ahead Demand Forecasts: Granular models (15-minute time blocks) to help the SLDC plan daily scheduling and minimize deviations.

- Intra-day Re-optimization Tools: A framework for the SLDC to adjust forecasts based on sudden weather shifts or unscheduled generation outages.

2. Technical Tools & Training

- Automated Forecast Dashboard: A software interface for SLDC operators that visualizes "Actual vs. Forecast" demand in real-time.

- Capacity Building Workshops: Training modules for SLDC staff on using the new models, adjusting for weather sensitivity, and managing grid contingencies.

Technological Integration:

- Deployment of an Automated Solution or Dashboard for real-time visualization, error reporting (MAPE/RMSE) in line with the applicable IEGC/SGC, and "what-if" simulations.

Task 4. Detailed Study Report with Recommendations and Way Forward for PTCUL SLDC

The contractor is required to prepare a detailed technical report including the following aspects, but are not limited to:

- Model Description: A comprehensive review of the model’s architecture, underlying algorithms, and data sources used for training and validation.

- Evaluation Metrics: Quantitative and qualitative metrics to evaluate the model’s accuracy, reliability, and overall performance in short-term load forecasting.

- Seasonality Analysis:

  - Detailed examination of the model’s capability to capture and forecast seasonal variations over the year.

  - Breakdown of load forecasting performance by season: winter, spring, summer, and fall.

  - Analysis of weekdays, weekend, special events or holidays and their impact on load variations and model predictions.

Note –

- The development of the AI/ML-based Demand Forecasting Tool will be completed within three months following the completion of Work Package 1 and closure of identified gaps by PTCUL. All development activities, including testing and validation, will be carried out on the contractor’s cloud infrastructure. The solution will be made live upon completion of this development phase.

- After three months, the deployment of the AI/ML-based Demand Forecasting Tool can be undertaken through either of the following options:

- Option 1 (SaaS / Contractor-Hosted Model):
The solution will continue to be hosted on the contractor’s cloud infrastructure for a period of five years. Under this model, the contractor will be responsible for end-to-end hosting, infrastructure provisioning, data storage, system uptime, cybersecurity, backups, and scalability. The tool will be provided to PTCUL as a Software-as-a-Service (SaaS) platform with secure user access. All upgrades, performance improvements, and routine maintenance will be managed by the contractor. PTCUL will not be required to provision any separate IT infrastructure under this option. Commercials for this model are provided in the “Summary of Costs” section.

- Option 2 (Client-Hosted Model):
The solution will be deployed on PTCUL’s designated cloud infrastructure post go-live. Under this model, PTCUL will be responsible for provisioning and managing the required cloud infrastructure, including compute, storage, networking, security, and data pipelines. The contractor will support the deployment, configuration, and integration of the forecasting tool on PTCUL’s environment. Post deployment, the contractor will provide ongoing maintenance, technical support, model updates, and performance monitoring under a fixed annual maintenance contract (AMC). Commercials for this model are provided in the “Summary of Costs” section.

- Client Responsibilities

Client shall be responsible for organizing meetings with client’s officials. Deloitte will make use of publicly available secondary sources of information.

- Limitations / Exclusions

Any item/ activity not expressly set forth in this EL is out-of-scope, including but not limited to, the following:

- Due-Diligence

- Tax advisory

- Legal advisory

- Deliverables

- Deliverables

- Gap analysis for deployment of ‘Demand Forecast’ in the State.

- Inception Report: Detailed methodology, data sources, and timelines

- Draft Forecast Report: Preliminary findings across different scenarios for stakeholder comments.

- Final Forecast Report: Comprehensive document including technical design parameters and refined projections.

- Operational Dashboard/Model: User-friendly software or tool for the utility to run future forecasts independently.

- Acceptance Procedures

All Deliverables for which DTTILLP has the primary responsibility to prepare as set forth in this EL will be subject to the review and approval of the Client.

The project time-plan and our fees are based on the understanding that the review of a Deliverable will be completed in five (5) working days after delivery.  It is important that all deficiencies (if any) be identified at the time of the initial review in order not to delay the Engagement, as the project time-plan and our fees do not contemplate multiple review and correction cycles.  Deliverables requiring only minor corrections, which DTTILLP has agreed to undertake within specified times, will be deemed approved so that our services may continue as planned.

Notwithstanding the foregoing provisions of this Section, approval of a Deliverable will be deemed given by Client if Client has not delivered to DTTILLP a notice of deficiencies for such Deliverable prior to the expiration of any period for Client’s review thereof as set forth in this Section, upon their delivery in their final form or when the Client first makes use of them in its business, whichever comes first.

In order for DTTILLP to carry on with the remainder of its Services, it must be able to rely upon approval of Deliverables, for purposes of all subsequent stages of the Engagement. In the event of a contradiction between the specifications for a Deliverable and the approved Deliverable, the contradiction shall be resolved by the approved Deliverable.

- Project Assumptions

The proposal is based on the assumptions stated in this proposal, client responsibilities and expectations that together with the information provided to DTTILLP as of the date of this EL, the nature and scope of the Services, the expected resource requirements and other commitments from the Client, and the anticipated duration of the Services, form the “Project Assumptions” for this EL and the basis of DTTILLP’s pricing.  A deviation from the Project Assumptions may cause changes to DTTILLP’s schedule, fees, expenses, level of effort or otherwise impact DTTILLP’s performance of the Services, and the parties will enter into a Change Order to reflect any adjustments to the Services and/or pricing for such services as a result thereof.

- Change Orders

If any of the following events occur while DTTILLP is engaged to provide the Services (each a “Change Order Event”), DTTILLP shall be entitled to a Change Order to compensate it for actual and anticipated additional effort.

- The scope, approach or timing of the Engagement or the Services change,

- Delays are encountered that are beyond the reasonable control of DTTILLP, including, without limitation, delays caused by third party software and hardware vendors or their related products and/or services,

- A project assumption proves to be invalid,

- Client fails to meet its obligations as set forth herein.

DTTILLP will notify Client, in a reasonable period of time after becoming aware of a Change Order Event.  Notwithstanding anything to the contrary in this Agreement, if the parties are unable to reach a complete agreement on a Change Order within 30 days of Client being notified of a Change Order Event, DTTILLP may, at its option, suspend or terminate the Services upon written notice to Client.  Change Orders to this Agreement will only be effective when signed by authorized representatives of each party.

- Fees, Expenses and Payment Terms

- Professional Fee (“Fee”) and Expenses

| PROJECT COST |  |  |  |  |
| --- | --- | --- | --- | --- |
| COST COMPONENTS | COST (INR) |
| Work Package 1: Gap Assessment and Cloud Infrastructure Sizing for Demand Forecasting System |  | 20,00,000 |  |
| Work Package 2: Implementation of the AI/ML based Demand Forecasting Tool (before go-live) |  |  |  |
| - Development of the Demand Forecasting Tool |  |  |  |
| Development Cost |  | 40,00,000 |  |
| Cloud Infrasturcture Cost |  | On actuals (tentative monthly cost is ~$8,500)** |  |
| Work Package 2: Implementation of the AI/ML based Demand Forecasting Tool (after go-live) |  |  |  |
| - Deployment of the Demand Forecasting Tool: |  |  |  |
| Cloud Infrasturcture Cost# |  | On actuals (tentative monthly cost is ~$8,500)** |  |
| Demand Forecasting Tool Maintenance Cost |  | 3,00,000 per month (subject to 10% increment every year, the increment is applicable after one year post go-live) |  |
| GST (Applicable in addition to remuneration/ fee quoted above) |  | 18%/ Applicable rate |  |

The budgetary offer has been issued based on the draft Scope of Work, any changes in scope or duration or mode of delivery will result in change in quoted amount.

Out of pocket expenses shall be charged on actual basis, for travel outside Delhi NCR, if any.

- Taxes

All statutory taxes and levies (i.e. GST, etc.) as applicable on the Fee and Expenses on the date of invoicing will be charged at actual.

- General Terms & Conditions

Our General Terms & Conditions, which are attached to as Appendix A and hereby incorporated into this EL by this reference, will govern this engagement.

- Acknowledgement and acceptance

We appreciate the opportunity to be of service to you and look forward to working with you on this engagement. We are enclosing two copies of this EL duly signed by us. If the terms of the EL are acceptable to you and the Services are in accordance with your understanding, please sign the  EL as a token of your acceptance and return one copy to us.

Thanking you,

With regards,

For Deloitte Touche Tohmatsu India LLP

Anish Mandal, Partner

# Acceptance

The Client agrees to the appointment of Deloitte Touche Tohmatsu India LLP on and subject to the terms set out in this EL and its enclosures.

Signed:	____________________________________

Duly authorised for and on behalf of the Client

Printed Name:

Title :

Date:

Enclosures:  Appendix A - General Terms and Conditons

Appendix A

General Terms & Conditions

- Definitions

“Affiliate” means any entity which is controlling, controlled by, or under common control with the Client; “Claim" means any claim or proceeding of any nature (whether in contract, tort, breach of statutory duty or otherwise and including, but not limited to, a claim for negligence); “Client(s)” means the entity (ies) to which the Engagement Letter is addressed and whose name is reproduced above; "Contract" means the EL and the GBT; "Deliverable(s)" means any advice, reports, work product or other deliverables identified or described in the EL as agreed to be provided to the Client as a part of the Services; "DTTL" means Deloitte Touche Tohmatsu Limited, a UK private company limited by guarantee; "Deloitte Entity"  means a member firm of DTTL (including us), but not DTTL itself, and their respective subsidiaries and affiliates, their predecessors, successors and assignees, all partners, associate partners, principals, members, owners, directors, employees, and agents of all such entities. Each Deloitte Entity is a separate and independent legal entity.  DTTL does not provide any services to clients and has no responsibility for any Deloitte Entity; "EL" means the engagement letter entered into between you and we, and any schedules or annexures forming part of it (other than these GBT); "GBT" means this document titled ‘General Business Terms’;  "Losses" means any losses, Claims, liabilities, damages, costs or expenses in any way relating to or arising out of the Contract or the Services; "Services" means the services and Deliverables described in the EL; “Subcontractor” means a third party (other than a Deloitte Entity) to whom we subcontract any of the Services; “you”, “your” refer to the Client(s); “we”, “us”, “our”, “DTTILLP” refer to Deloitte Touche Tohmatsu India LLP.

- About this Contract

This Contract sets out the terms on which we agree to provide Services to you.  You and we are acting as principals and neither party may bind the other party to legal obligations unless the other party has agreed to, through a validly executed document, in specific instance(s).

- Services

  - We agree to provide Services in accordance with the Contract.  You acknowledge that the scope of the Services is sufficient for your purpose.

  - We may subcontract any Services to any other Deloitte Entity or any Subcontractor. Regardless, your contractual relationship is only with us and not with any other Deloitte Entity, Subcontractor or DTTL and we alone (and not any other Deloitte Entity, Subcontractor or DTTL) continue to be responsible and liable to you under the Contract and for the Services.  Accordingly, you will not bring any Claim in any way in respect of or in connection with this Contract or the Services against any Deloitte Entity (except us), any Subcontractor or DTTL.

  - You may rely only on our final Deliverable.  If you wish to rely on drafts or our oral advice, please let us know so we may provide a suitable written final Deliverable on which you may rely. We shall not be responsible if you or others choose to rely on, act or refrain from acting on the basis of any drafts or oral advice.

  - Use and Disclosure of Deliverable(s): Notwithstanding anything contained herein, you shall not disclose to any other person the Deliverable(s), or any part of them without our express written consent, except to the extent applicable laws, regulations, rules and professional obligations prohibit limitations on disclosure. You shall use the Deliverable(s) solely for the purposes specified in the EL and, in particular, shall not, without our prior written consent, use the Deliverable(s), or any part of them in connection with business decisions of any other person or for advertisement purposes.  You shall not refer to the Services (including Deliverable(s)) or us as provider of the Services in any communication or material provided to any other person. All Services (including Deliverable(s)) are only intended for your benefit. The mere receipt of the Deliverable(s), or any part of them by any other persons is not intended to create any duty of care, professional relationship or any liability between those persons and us.  As a consequence, if copies of the Deliverable(s) (or any information derived therefrom) are provided to others under the above exclusion, it is on the basis that we owe no duty of care or liability to them, or any other persons who subsequently receive the same. We accept no liability to any person other than you in connection with the Contract or Services. You agree to pay us for Losses in relation to any claim by any person other than you in relation to the Services.

  - Services do not constitute the following:  (a) audit, assurance / attest or any review in accordance with the generally accepted auditing or accounting standards or (b) legal advice or services.

  - Unless we have specifically agreed to in the EL, we shall not provide advice regarding the financial accounting treatment of any transaction arising from the Services or take responsibility for any financial reporting with respect to the Services.

  - In performing the Services, unless otherwise expressly stated in the EL, we will not be deemed to know or required to use information from any other services performed by us whether for you or any other third party, whether such information might be considered material to you or not.

- Your Responsibilities

  - To enable us to provide the Services, you agree to cooperate with us and, among other things: (i) provide us with reasonable facilities and timely access to data, information and your personnel; (ii) be responsible for the actions and decisions made by your personnel, representatives and agents, for the accuracy and completeness of all data and information provided by you or on your behalf, and for the implementation of, as you consider appropriate, any advice provided as part of the Services (iii) obtain any applicable consents in respect of our using/processing any confidential/personal information for performing the Services.  We may provide our Services relying on the information you make available to us and your decisions and approvals. You acknowledge that our performance shall be dependent upon the timely performance of your responsibilities under the Contract.

  - You shall be solely responsible for, among other things: (i) making all management decisions and performing all management functions; (ii) designating one or more individuals who possess suitable skill, knowledge, and/or experience, preferably within senior management to oversee the Services; (iii) evaluating the adequacy and results of the Services; (iv) accepting responsibility for the results of the Services; and (v) establishing and maintaining internal controls, including, without limitation, monitoring ongoing activities.

  - Unless the EL specifies other arrangements, you agree that any Deliverables will be deemed accepted by you (and the Services, or the relevant part of them complete) within 10 days of their delivery, upon their delivery in their final form or when you first make use of them in its business, whichever comes first.

- Our Responsibilities

  - This is a services contract.  We warrant that we shall perform the Services in good faith and in a professional manner.

  - We will endeavour to supply the Services in accordance with any timeline referred to in the EL or otherwise agreed by the parties in writing.  However, unless the parties specifically agree otherwise in writing, all dates given by us or specified by you for the Services are intended for planning and estimating purposes only.

- Fees

  - You agree to pay us fees for our Services and: (a) all applicable taxes and statutory levies (including Goods and Services Tax); and (b) unless stated otherwise in the EL, our out-of-pocket expenses at actuals (collectively “Charges”).  Our invoices are payable upon your receipt.  We may apply an interest calculated at the rate of 1% per month for each day our invoice(s) remain(s) unpaid for 1 (one) month or more from your receipt.  In addition to any other right, we are not obliged to continue providing the Services where our invoices are overdue.

  - At the time of payment of invoices, you may deduct income tax at source at the applicable rates (“TDS”) as necessary to comply with law in India, provided that, you give us documentation and confirmations required under law for those deductions, in a timely manner using our correct details.  You and we shall each comply with our respective responsibilities under the applicable tax regime (currently Goods and Services Tax regime) as service provider and service recipient.

  - Any estimate of the fees involved in the Services will be based upon our assessment of the work involved, taking account of any assumptions set out in the EL. Unless we have agreed otherwise in the EL, our fees may be adjusted, for example, if the Services prove more complex or time consuming than expected.

  - You agree to pay us for any costs that any Deloitte Entity or Subcontractor may incur or bear in complying with any legal, professional, regulatory or other equivalent disclosure requirement relating to any of the Services imposed in any proceedings or regulatory process not involving any substantive claim or proceeding against any such Deloitte Entity or Subcontractor. Where legally and reasonably practicable we will notify you of the disclosure.

- Term & Termination

The Contract comes into effect upon the earlier of commencement of Services or the EL being signed by both parties.  Unless terminated sooner in accordance with its terms, the Contract will continue to be in force: (i) if the EL mentions a validity period, during such validity period; or (ii) if the EL does not mention a validity period, until the Services have been performed. Either you or we may terminate this Contract without cause by giving the other party a prior written notice of at least 1 (one) month. If either you or we are in breach of this Contract and do not remedy the breach within 1 (one) month of receiving the other party’s written notice specifying the breach, then the other party may terminate this Contract by giving the party in breach a written notice of 7 days. In addition, we may terminate this Contract by a written notice to you if we determine that a law, regulation or anything having a similar import, or a circumstance (including cases where your ownership or constitution has changed), makes our performance of the Contract impermissible or in conflict with independence or professional rules applicable to us. Upon termination, you agree to pay us for all Services performed up to the effective date of termination.

- Ownership

On payment of all of our Charges in connection with this Contract, you shall obtain a non-exclusive license to use within your internal business, subject to the other provisions of this Contract, any Deliverable(s) for the purpose for which the Deliverable(s) were supplied. We retain all rights in the Deliverable(s) and work product, and in any software, materials, know-how and/or methodologies that we may use or develop in connection with this Contract.

- Limitation of Liability

  - Under no circumstance will our aggregate liability for all Losses ever exceed the fees received by us for the Service(s) to which the Losses relate. In circumstances where the Service(s) are for a period exceeding 12 months, the aforementioned limit shall be an amount not exceeding the fees received by us for such Service(s) in the 12-month period preceding to which such Losses relate. For the avoidance of doubt, the foregoing does not seek to limit our liability for fraud or other liability to the extent the law does not permit limitation.

  - Where we are liable to you under this Contract and: (a) any other person with whom you have an agreement or with respect to whom you are a beneficiary is also liable to you for the same Losses; or (b) you have contributed to such Losses; then compensation payable by us to you in respect of such Losses will be reduced taking into account the extent of responsibility of each relevant party without taking into account any limit or exclusion placed on the amount payable by such other person or your ability to recover from such other person.

  - We will not be liable for Losses arising due to any incorrect, incomplete or misleading information or documentation provided by any person other than a Deloitte Entity or a Subcontractor.

  - We will not be liable for any indirect Losses, special, consequential or punitive damages or Losses, including but not limited to, loss of business or data or profits or goodwill.

  - Where the EL is addressed to multiple parties and/or the EL is executed by you expressly for and on behalf of yourself and any other person(s), then (i) the limits on our liability in this clause 9 will apply collectively to and be shared amongst you and all such persons/parties, and it is up to you and those persons/parties how to share it; and (ii) the terms and conditions of this Contract shall be binding on each such person/parties except that none of the other persons/parties will have the right to bring any Claim arising in any way in connection with or relating to the Services or this Contract against us and you alone shall have the right to bring any Claim against us in respect of the Services or this Contract. You represent and warrant that you have the power and authority to (A) execute this Contract and (B) bind yourself and all such parties/person (to the extent that they are not a signatory to the Contract), to the terms and conditions of this Contract.

  - Without any other Deloitte Entity or DTTL or Subcontractors being considered a party to this Contract, the liability cap and exclusions operate to their benefit to the extent it is judicially determined that any of them have any liability under or in connection with the Contract or the Services.

- Confidentiality

  - We and you each agree to keep confidential the other’s information which is either designated in writing as “confidential” or is by its nature manifestly confidential (“confidential information”) and not use it for any purpose other than as necessary for availing or provision of the Services.  We may disclose your confidential information: (a) to any Deloitte Entity or Subcontractors and to contractors providing administrative and infrastructure/support services, that have agreed to be bound by confidentiality obligations similar to those in this clause 10; (b) to our auditors, insurers or in accordance with applicable professional standards, or in connection with potential litigation.

  - In the performance of the Services, any Deloitte Entity or any Subcontractor may communicate or discuss the matters relevant to the Services with your other advisors and may do so free from any obligation of confidentiality.

  - Confidentiality obligations of this clause 10 do not apply to information which: (a) shall have otherwise become publicly available through no breach of the receiving party of this clause 10, (b) becomes available to the receiving party on a non-confidential basis from a source other than the disclosing party,  (c) is known by the receiving party prior to (or independent of) its receipt from the disclosing party without any obligation of confidentiality with respect thereto; (d) is developed by the receiving party independently without reference to the confidential information received. Confidentiality obligation will not apply to the extent any information is required to be disclosed to comply with any order, request or requirement to provide information of a regulatory, judicial, government or other authority or a professional body or legal advisors solely for the purpose of obtaining legal advice.  The obligations imposed by this clause 10 shall survive the termination of this Contract for a period of one year.

- Force Majeure

Neither you nor we shall be liable for any delays or non-performance directly or indirectly resulting from circumstances or causes beyond, your or our reasonable control including without limitation acts of God; any law, order or requirement of any government agency or authority. This does not excuse your obligation to pay us Charges for Services rendered.

- Third Party Claims

You shall indemnify and hold harmless the Deloitte Entities, Subcontractors and DTTL for all Losses arising in connection with any third party Claim in relation to or pursuant to the Contract or the Services, except to the extent finally judicially determined to have resulted primarily from the fraud of such Deloitte Entities, Subcontractors and DTTL.

- Miscellaneous

  - This Contract is the entire agreement between the parties with respect to the Services and supersedes all prior agreements, proposals, understandings, representations or discussions. The terms of this GBT shall prevail to the extent of a conflict between the GBT and the EL. If we have signed or sign any vendor onboarding documents or data room access terms or purchase order, you acknowledge that those are only to meet your procedural or administrative requirements and they do not increase our scope of work or liability or grant you any more rights than are stated in this Contract.  This Contract may only be modified in writing expressly stating the intent of the parties to modify this Contract.  If we or you, as the case may be, have not sought to strictly enforce any term of this Contract, it does not operate as a waiver in that or any other instance.

  - We are not liable for any representation or warranty that is not expressly set out in this GBT.   We will not be liable for any Losses arising out of your use of the Services for any purpose other than as set out in the EL.

  - You and we may both be subject to laws prohibiting bribery and corruption as well as internal organizational policies and codes on anti-bribery and corruption.  In the performance of this Contract, each party will comply with such applicable laws and their respective codes.  In connection with the Services, each of us agree not to offer, promise or give financial or other advantage to another person with the intention of inducing such a person to perform improperly or to reward improper behavior for your benefit, in each case, in violation of the Prevention of Corruption Act, 1988 and any other similar laws to which each of us is  subject.

  - We and you will each comply with our respective obligations under the applicable data protection laws to the extent in connection with the Contract and the Services either we or you store, process or transfer any personal data to which data protection laws apply (“Personal Data”).  We will use any Personal Data provided by you or on your behalf, in relation to the Services in compliance with legally required obligations applicable to us and, where relevant, only in accordance with lawful and reasonable instructions from you.  Where Personal Data is not required for performance of the Services, you are encouraged to redact the documents such that Personal Data is not made available to us. You represent that you have the required consents from the data subject for use of the Personal Data in relation to this Contract. Any unwarranted disclosure of Personal data by you shall be your sole responsibility.

  - Any clause that by its reasonable implication is intended to survive or be performed post the expiry or termination of this Contract (such as those in relation to the Fees (to the extent unpaid), Limitation of Liability, Indemnity, Use and Disclosure of Deliverables, Governing Law and Jurisdiction), will survive the expiry or termination of this Contract.

  - No person who is not a party to this Contract other than a Deloitte Entity and DTTL shall be entitled to enforce any of its terms.  This Contract can be varied by the parties without any third party's consent.

  - We have no responsibility to monitor events occurring after the date of the Services nor to update any Deliverable.

  - Nothing contained herein will prevent or restrict us from providing services to other clients (including services which are the same or similar to the Services).

  - No party may assign or otherwise transfer this Contract without the prior express written consent of the other, except that we may assign any of our rights or obligations hereunder to any Deloitte Entity and to any successor of our business.

  - If any provision or part of this Contract is found by a court of competent jurisdiction or other competent authority to be unenforceable, illegal or void, it shall not affect the remainder of the Contract, but such unenforceable, illegal or void provision or part shall be deemed modified to the extent necessary to render it enforceable, preserving to the fullest extent permissible the intent of the parties under this Contract.

  - The headings in this Contract are for convenience only and shall not affect the interpretation of this Contract.

  - Except as instructed otherwise in writing, each of us may assume that the other approves of properly addressed fax, email (including email exchanged via Internet media) and voicemail communication of both sensitive and non-sensitive documents and other communications concerning this Contract, as well as other means of communication used or accepted by the other. It is recognized that the Internet is inherently insecure and that data can become corrupted, communications are not always delivered promptly (or at all) and that other methods of communication may be appropriate.  Electronic communications are also prone to contamination by viruses.  Each of us will be responsible for protecting our own respective systems and interests and, to the fullest extent permitted by law, will not be responsible to the other on any basis (whether in contract, statute, tort  or otherwise) for any loss, damage or omission in any way arising from the use of the Internet or from access by any Deloitte Entity to your networks, applications, electronic data or other systems.

  - We may refer to the Services we have performed, to present our experience and credentials along with your name and/or logo for the limited purpose of internal use and/or in the proposals to our existing/prospective clients.

  - This Contract, including all matters relating to it, shall be governed by the laws of India without giving effect to the choice of law principles thereof and the parties submit to the exclusive jurisdiction of the courts of law in Mumbai and their appeal courts.

Acceptance:

| (Name of the Client) |  |  |  |
| --- | --- | --- | --- |
| Signature of the Authorized Signatory |  | : |  |
| Name of the Authorized Signatory |  | : |  |
| Title |  | : |  |
| Date |  | : |  |

Authorization:

Deloitte Touche Tohmatsu India LLP

| Signature of the Authorized Signatory | : |  |
| --- | --- | --- |
| Name of the Authorized Signatory | : | Anujesh Dwivedi |
| Title | : | Partner |
| Date | : |  |